Project Planning Phase

Project Planning (Product Backlog, Sprint Planning, Stories, Story points)

| Date: | 11 Feb 2026 |
| --- | --- |
| Team ID: | LTVIP2026TMIDS35994 |
| Project Name: | Househunt: finding your perfect rental home |
| Maximum Marks: | 5 Marks |

## Product Backlog, Sprint Schedule, and Estimation :

| Sprint | Functional Requirement (Epic) | User Story No. | User Story / Task | Story Points | Priority | Team Member |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Management | USN-1 | As a user, I want to register and log in securely to the system | 2 | High | Bhavana |
| Sprint-1 | User Management | USN-2 | As a user, I want JWT-based authentication for secure access | 1 | Medium | Bhavana |
| Sprint-1 | Property Management | USN-3 | As an owner, I want to add property details with images | 3 | High | Surendra |
| Sprint-1 | Property Management | USN-4 | As an owner, I want to update and delete my property listings | 2 | Medium | Surendra |
| Sprint-2 | Booking Management | USN-5 | As a renter, I want to book a rental property online | 5 | High | Jeevan |
| Sprint-2 | Booking Management | USN-6 | As an owner, I want to approve or reject booking requests | 3 | High | Jeevan |
| Sprint-2 | Admin Module | USN-7 | As an admin, I want to manage users and properties | 3 | Medium | Mahendra |
| Sprint-2 | Deployment | USN-8 | As a developer, I want to deploy the application locally/cloud | 5 | High | Mahendra |

## Project Tracker, Velocity & Burndown Chart :

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | 8 | 5 Days | 10 Feb 2026 | 13 Feb 2026 | 8 |
| Sprint-2 | 16 | 5 Days | 14 Feb 2026 | 17 Feb 2026 | 16 |

Velocity Calculation:
- Total Story Points Completed = 24
- Number of Sprints = 2
- Velocity = 24 / 2 = 12 Story Points per Sprint